PAYLOAD CMS

Future Roadmap

High6 Inc

Prepared by: Josh · June 27, 2026

Version 1.0 · Draft for Internal Review

This document outlines the planned enhancements to the Payload CMS platform currently powering apir-tayo and future High6 client sites. It covers what each feature does, how it will be built, and why it was prioritized in this order.

# 1. Executive Summary

The Payload CMS instance currently serves as the content backbone for apir-tayo, providing dynamic content for FAQs, Testimonials, Portfolio Items, Pricing Plans, and Homepage Section Headings — all managed through an AI-powered client portal. Phases 1 through 14 are complete and deployed to production.

This roadmap defines the next wave of improvements across six areas: contact form infrastructure (anti-spam and email delivery), site-level content customization (custom collections and page templates), developer experience (dashboard redesign), and AI agent maturity (configuration interface). Each item is described with implementation approach, rationale, effort estimate, and dependencies.

## 1.1 Priority Overview

| # | Tier | Feature | Effort | Blocked by | Repo |
| --- | --- | --- | --- | --- | --- |
| 1 | Tier 1 — Forms | Forms Tenant Scoping + Anti-Spam (CleanTalk) | Small-Med (2–3 days) | None | payload-poc |
| 2 | Tier 1 — Forms | SMTP2GO Email Integration | Small (1–2 days) | Phase 15 Part A | payload-poc |
| 3 | Tier 2 — Content | Custom Collections per Site | Medium (3–5 days) | None | payload-poc |
| 4 | Tier 2 — Content | Page Templates | Medium (3–5 days) | None | both repos |
| 5 | Tier 2 — DX | Dashboard Refactor / Redesign | Medium (3–4 days) | None | payload-poc |
| 6 | Tier 3 — AI | Enhanced Agent Audit Log | Small (1 day) | None | payload-poc |
| 7 | Tier 3 — AI | AI Agent Configuration Interface | Large (1–2 weeks) | Item 6 | payload-poc |

# 2. Tier 1 — Forms Infrastructure

The form pipeline in payload-poc is powered by @payloadcms/plugin-form-builder (bundled with Payload 3.85.1). The plugin auto-generates two collections — forms and form-submissions — and the frontend (apir-tayo) renders forms using a custom React component layer built on react-hook-form and shadcn/ui.

The plugin is already live and functional. However, a source audit has identified three critical gaps that must be addressed before this pipeline can be considered production-ready for a multi-tenant platform: there is no spam protection, no outbound email transport configured, and forms are entirely unscoped to any tenant or site. This section documents all three gaps and the implementation plan for each.

## 2.1 Current State — What Is Already Built

The following is verified from source (src/plugins/index.ts, src/blocks/Form/, src/payload-types.ts):

| Layer | What exists |
| --- | --- |
| Plugin config | payment: false. No defaultToEmail, no beforeEmail hook, no formSubmissionOverrides. confirmationMessage uses Lexical rich-text editor. |
| forms collection | Fields: title, fields[] (10 supported types), submitButtonLabel, confirmationType (message or redirect), confirmationMessage, redirect.url, emails[]. No tenant or site field. |
| form-submissions | Fields: form (relationship → forms), submissionData[] ({ field, value }), createdAt, updatedAt. No tenant or site field. |
| Supported field types | text, email, textarea, number, select, checkbox, country (247), state (50 US + DC), message (static rich text), width (layout wrapper). radio and date have no frontend renderer. |
| Submission flow | react-hook-form validates client-side → POST /api/form-submissions → plugin afterChange hook reads emails[] → sends via Payload built-in email (not yet configured) → returns confirmation. |
| Seed data | Contact form (4 fields: full-name, email, phone, message) + /contact page with embedded FormBlock. This is the only form in the project. |
| Tests | None. No form-related tests exist anywhere in the project. |

## 2.2 Critical Gap — Forms Are Not Tenant-Scoped

Verified from source: forms and form-submissions have no tenant or site field. The multi-tenant plugin (src/plugins/index.ts:29-34) only scopes pages, posts, media, and categories. The Form type (payload-types.ts:720) and FormSubmission type (payload-types.ts:1051) confirm this — neither has a tenant or site relationship.

This has four concrete consequences in the current setup:

- Any tenant's page can reference any form. There is no tenant isolation — if Tenant A and Tenant B both exist, Tenant A could embed Tenant B's form by knowing the form ID.

- Submissions have no tenant provenance. After a submission is recorded, there is no way to determine which tenant's site it came from, because the form-submissions record does not capture that context.

- No admin filtering by tenant. In the Payload admin, forms and submissions cannot be filtered by tenant because the field does not exist.

- Inconsistent with the rest of the platform. FAQs, Testimonials, Portfolio Items, and Pricing Plans all use a site → tenant indirection. Forms use neither pattern.

### Resolution — Add Site Scoping to Forms (included in Phase 15)

The correct fix follows the same indirect pattern used by other content collections: add a site relationship field to both forms and form-submissions, then add forms and form-submissions to the multi-tenant plugin's collections list in src/plugins/index.ts.

This is done as part of Phase 15 (not as a separate phase) because it is a prerequisite for the CleanTalk hook to correctly reject spam per site rather than globally, and for SMTP2GO to know which site's email config to use when sending notifications.

Phase 15 Forms Tenant Scoping + Anti-Spam (CleanTalk)

| Repo | payload-poc |
| --- | --- |
| Effort | Small-Medium — 2 to 3 days (scoping fix adds a day to original estimate) |
| Blocked by | Nothing. Ready to build. Do not start Phase 16 until scoping fix is merged. |
| Env var | CLEANTALK_API_KEY — add to payload-poc .env only. Never NEXT_PUBLIC_. |

### Part A — Tenant Scoping Fix (do this first)

- Add a site relationship field (required, references the sites collection) to the forms collection. Mirror the pattern used in FAQs and Testimonials.

- Add the same site relationship field to form-submissions. When a submission is created, the site field is automatically populated from the parent form's site value via a beforeChange hook.

- Add forms and form-submissions to the multi-tenant plugin's collections list in src/plugins/index.ts so the plugin enforces tenant isolation at the query level.

- Update the Payload admin list views for both collections to show a Site column. Verify that a logged-in admin can only see forms belonging to their tenant.

- Update the seed data (src/endpoints/seed/contact-form.ts) to assign the contact form to the correct site record.

### Part B — CleanTalk Anti-Spam Hook

Once the scoping fix is in place and form-submissions has a site field, the spam hook can be written with full tenant context.

- A beforeChange hook is added to the form-submissions collection in payload-poc. The hook fires before any submission is written to the database.

- The hook extracts the submitter's IP address and user-agent from the incoming request headers (x-forwarded-for and user-agent). These must be forwarded from the frontend through the form submission proxy. Verify this before writing the hook — if the proxy strips these headers, CleanTalk receives the server IP instead of the visitor IP, making its check useless.

- The hook calls the CleanTalk API with the IP, user-agent, and the resolved site ID. If CleanTalk marks the submission as spam, the hook throws an error and Payload rejects the write entirely. No submission record is created and no email is sent.

- Fail-open behavior: if CleanTalk is unreachable (timeout, network error), the hook allows the submission through. Real users should not be blocked due to a third-party outage.

- CLEANTALK_API_KEY is stored as a server-only env var in payload-poc. Remove it from apir-tayo's .env if present — it has no business being in the frontend.

### Why CleanTalk lives in Payload, not the frontend

The form-submissions collection is the single point of ingestion for all client form submissions regardless of which frontend sent them. Putting the spam check here means every current and future frontend that posts to /api/form-submissions gets protection automatically — no duplicate integration, no risk of a future frontend going unprotected.

### What still needs a test suite (no tests currently exist)

- Legitimate submission is written and confirmation shown.

- Spam IP is rejected — submission record is not created, no email sent.

- CleanTalk timeout does not block a real user (fail-open).

- Cross-tenant form reference is rejected — Tenant A cannot submit to Tenant B's form.

Phase 16 SMTP2GO Email Integration

| Repo | payload-poc |
| --- | --- |
| Effort | Small — 1 to 2 days |
| Blocked by | Phase 15 Part A (tenant scoping) should be merged first. |
| Scope | Instance-wide sender address. Per-tenant sender is a future item — see note. |

### What it does

Configures Payload's outbound email adapter to use SMTP2GO as the mail transport. Without this, the form-builder plugin's emails[] configuration is inert — Payload has nowhere to send email. Once wired, form submission notifications are delivered to the addresses configured on each Form record, and future transactional emails (audit digests, welcome messages) become possible.

### How it will be built

- Payload's email adapter is configured in payload.config.ts using the nodemailerAdapter from @payloadcms/email-nodemailer. This is the official Payload-supported approach.

- SMTP2GO credentials (SMTP host, port, username, password, from address) are stored as server-only env vars in payload-poc. They are never NEXT_PUBLIC_.

- The form-builder plugin's emails[] template variable replacement ({{fieldName}}, {{*}}, {{*:table}}) is verified to work correctly with the new transport by sending a test submission end-to-end in production.

- Spam folder placement is checked explicitly — SMTP2GO's sending domain must have SPF and DKIM records configured for the payload-poc Vercel domain.

Scope note: email configuration in Payload is instance-wide. All outbound email comes from one sender address and one set of credentials. If different sites need different from-addresses (e.g. noreply@clientA.com vs noreply@clientB.com), that requires a per-tenant transport abstraction and is out of scope for this phase. The per-tenant email config can be revisited as part of Phase 21 (AI Agent Configuration Interface) if a similar per-tenant config collection is being built anyway.

# 3. Tier 2 — Content and Developer Experience

Phase 17 Custom Collections per Site

| Repo | payload-poc (schema), apir-tayo or future repos (rendering) |
| --- | --- |
| Effort | Medium — 3 to 5 days (needs scoping session first) |
| Blocked by | Nothing. Requires a design session before code is written. |

### What it does

Allows a given Site to have content collections beyond the standard set (FAQs, Testimonials, Portfolio Items, Pricing Plans, Site Settings). For example, a client site might need a Team Members collection, a Services collection, or a Press Releases collection that other sites do not need.

### Why this approach

The current model assumes all sites share the same content schema. This works for a POC but breaks down as soon as two clients have meaningfully different content needs. The customFields array already in SiteSettings is a lightweight version of this idea — it lets site owners store arbitrary key-value pairs without a schema change.

The question before building is: does the customFields pattern cover 80% of real use cases? If clients mostly need one or two extra text fields, extending customFields costs almost nothing. If clients need structured records with images, relationships, and ordering — like a full Team Members collection — then a dynamic schema approach is warranted.

This is why a scoping session is listed as a prerequisite. The implementation path depends entirely on what clients actually ask for.

### How it will be built (if full dynamic schema is warranted)

- A CustomCollections collection is added to Payload. Each record defines a collection name, a site relationship, and a field schema stored as a JSON configuration.

- A Payload plugin or custom collection registration function reads active CustomCollection records at startup and registers them dynamically.

- The REST API exposes these collections under their configured slugs, scoped to the correct tenant via the existing multi-tenant plugin pattern.

- Frontend repos fetch custom collection data using the existing fetchFromPayload helper — no new helper needed.

- The AI Agent's action set can be extended to support custom collections once the schema is stable.

### Simpler path (evaluate first)

Before building dynamic schema, audit what clients are actually requesting. If the answer is structured data with images and ordering, build the full solution. If the answer is extra text fields and links, extend the customFields array in SiteSettings and document the getCustomField() helper more clearly. The simpler path ships in a day; the full solution takes a week.

Phase 18 Page Templates

| Repo | payload-poc (template selection) + frontend repos (template components) |
| --- | --- |
| Effort | Medium — 3 to 5 days for first two templates |
| Blocked by | Nothing. Architecture is defined — see below. |

### What it does

Allows a Site record in Payload to declare which page layout it uses. The frontend reads this declaration at request time and renders the matching pre-built template component. Clients can switch templates through the Payload admin without a code deployment — but new templates always require a frontend deploy to add the component.

### Why this approach

Next.js App Router pages are file-based. It is not possible to inject an entirely new page layout at runtime without pre-building it. A drag-and-drop page builder would require a visual editor, a block renderer, and a significant frontend architecture change — that is a month of work, not a roadmap item.

The template-key approach is the pragmatic middle ground: clients choose from a curated set of high-quality, production-tested layouts that High6 controls. This is actually better for a managed service model — quality is guaranteed, and clients cannot accidentally break their own layout.

### How it will be built

- A template field (select type) is added to the Sites collection in Payload. Initial options: one-page-marketing (the current apir-tayo layout), portfolio-heavy, minimal-landing.

- The apir-tayo frontend reads the template field from the Site record when fetching SiteSettings. This field is already fetched server-side, so no new API call is needed.

- app/page.tsx is refactored to select the correct template component based on the template key. Each template is a React Server Component that composes its own section layout.

- The existing apir-tayo homepage is extracted into the first template (one-page-marketing) to establish the pattern. A second template is built to prove the switching mechanism works.

- The AI Agent can eventually support a set_site_template action once the collection field exists.

### What this does not do

This is not a block editor or page builder. Clients cannot rearrange sections, add new sections, or modify layout structure through the Payload admin. Section content (headings, copy, images) remains editable via SiteSettings and the existing content collections. Layout selection is the only new capability.

Phase 19 Dashboard Refactor / Redesign

| Repo | payload-poc only |
| --- | --- |
| Effort | Medium — 3 to 4 days |
| Blocked by | Nothing. Isolated to payload-poc admin UI. |

### What it does

Replaces the default Payload admin dashboard with a purpose-built management dashboard tailored to the High6 platform. The default dashboard shows generic Payload links and is not useful for day-to-day content management. The redesigned dashboard surfaces what editors and admins actually need at a glance.

### Target experience

- Tenant-scoped content stats: FAQ count, Testimonial count, Portfolio Item count, Pricing Plan count — filtered to the logged-in user's tenant.

- Recent activity feed: last 5 edited records across all collections, showing who changed what and when.

- Quick-action shortcuts: Add FAQ, Add Testimonial, View Portfolio Items — direct links that skip the collection browse step.

- System health indicators: Supabase S3 media storage status, last successful form submission timestamp.

- Clean removal of default Payload dashboard components (BeforeDashboard replacements already exist in the codebase — these will be extended).

### How it will be built

Payload's admin UI supports custom React components via the admin.components configuration in payload.config.ts. The existing BeforeDashboard and SidebarOrderFix components are already registered. The refactor replaces BeforeDashboard with a full dashboard component that fetches tenant-scoped stats via Payload's local API (available server-side within the admin app) and renders the management UI.

No external UI library is introduced. Components are built using Payload's existing CSS variables and design tokens so the dashboard integrates visually with the admin theme.

# 4. Tier 3 — AI Agent Maturity

The AI Agent portal is feature-complete for the current use case (Phases 1–11 done, Sir Jeff demo completed). The next phase of AI work focuses on observability first, then configurability. These two items have a strict ordering dependency: the configuration interface is only useful once real usage data exists to inform it.

Phase 20 Enhanced Agent Audit Log

| Repo | payload-poc |
| --- | --- |
| Effort | Small — 1 day |
| Blocked by | Nothing. Prerequisite for Phase 21. |

### What it does

Extends the existing AgentAuditLog collection with two new fields: the full system prompt and user message sent to DeepSeek for that turn, and the raw model output returned before the dry-run layer processes it. This turns the audit log from a change history into a full AI observability tool.

### Why this is needed before the Config UI

The AI Configuration Interface (Phase 21) includes a system prompt editor per tenant. Writing a good system prompt requires knowing what the current prompt produces in real conversations. Without the raw model output stored per-turn, there is no way to diagnose prompt failures, identify edge cases, or know which phrasing changes actually improved output quality. Building the config UI before the audit log would be building a control panel with no instruments.

### How it will be built

- Two fields are added to AgentAuditLog in src/collections/AgentAuditLog.ts: promptSent (textarea or json) storing the full messages array sent to DeepSeek, and rawModelOutput (textarea or json) storing the complete parsed response before action dispatch.

- The agent route (src/app/api/agent/route.ts) passes these values to writeAuditLog() alongside the existing fields.

- Access control: read is authenticated only (existing rule). Update and delete remain hardcoded false — the audit log is immutable.

- The Payload admin view for AgentAuditLog is updated to display these fields in a readable format (code block or JSON viewer if Payload's UI supports it).

Phase 21 AI Agent Configuration Interface

| Repo | payload-poc |
| --- | --- |
| Effort | Large — 1 to 2 weeks |
| Blocked by | Phase 20 (Enhanced Audit Log) must be complete first. |
| Scheduled | Deliberately last — see rationale below. |

### What it does

A Payload admin interface for managing the AI agent configuration per tenant without touching code. Admins can change the AI provider, rotate API keys, edit the system prompt, and enable or disable specific agent actions — all through the Payload UI.

### Planned configuration options

- AI provider selection: DeepSeek (current default), OpenAI, Anthropic. Each provider maps to a different API client in the agent route.

- API key per tenant: stored encrypted in a new AgentConfig collection. The agent route reads the tenant's key at runtime instead of using a global env var.

- System prompt editor per tenant: a rich textarea in the AgentConfig record. The agent route injects this in place of the hardcoded SYSTEM_PROMPT from prompts.ts.

- Action enable/disable toggles: a checkbox group listing all 16 supported actions. Disabled actions are refused by the agent with a friendly message rather than causing errors.

### Why it is scheduled last

Three reasons. First, Phase 20 must exist so that system prompt changes can be evaluated against real conversation data. Second, the current SYSTEM_PROMPT has known quality gaps (FAQ field-selection, url extraction) — editing a broken prompt through a UI does not make it less broken. The prompt should be in a stable, high-quality state before handing editorial control to non-developers. Third, the provider selection feature is only valuable if there is a real reason to switch providers; that reason will be clearer after several months of production usage data.

### How it will be built

- A new AgentConfig collection is added to payload-poc with one record per Tenant. Fields: aiProvider (select), apiKey (text, encrypted), systemPrompt (textarea), enabledActions (array of action keys).

- The agent route (src/app/api/agent/route.ts) fetches the tenant's AgentConfig record at the start of each request using the tenantId from the session cookie.

- A provider abstraction layer wraps the current callDeepSeek() function. The abstraction routes to the correct provider client based on AgentConfig.aiProvider.

- API keys are stored using Payload's built-in field-level encryption. They are never returned in REST API responses.

- The enabledActions list is enforced in the agent route's dispatch layer — before any action handler is called, the action key is checked against the tenant's enabled list.

# 5. Implementation Sequencing and Dependencies

The dependency graph for this roadmap is simple. Only one hard ordering constraint exists: Phase 21 cannot start until Phase 20 is complete. Everything else is parallelizable within the same tier.

| Phase | Feature | Can start after | Blocks | Notes |
| --- | --- | --- | --- | --- |
| 15 | Forms Scoping + Anti-Spam (CleanTalk) | Now | Phase 16 (soft) | Do scoping fix first, then hook |
| 16 | SMTP2GO Email | Phase 15 Part A | — | Needs site field on forms first |
| 17 | Custom Collections | Now | — | Scoping session required first |
| 18 | Page Templates | Now | — | Both repos involved |
| 19 | Dashboard Redesign | Now | — | payload-poc only, isolated |
| 20 | Enhanced Audit Log | Now | Phase 21 | Small effort, high leverage |
| 21 | AI Config Interface | Phase 20 | — | Largest item. Schedule last. |

## 5.1 Recommended Delivery Order

A practical delivery sequence given that Phase 15 and 16 are the highest-urgency items and Phase 21 is the largest:

- Sprint 1: Phase 15 (tenant scoping fix + CleanTalk) — forms are the current gap; the scoping fix must come first within this phase before the spam hook is written.

- Sprint 2: Phase 16 (SMTP2GO) — unblocked once the site field exists on forms and form-submissions.

- Sprint 2: Phase 20 (Enhanced Audit Log) — small effort, unblocks the most important future item.

- Sprint 3: Phase 17 (Custom Collections scoping + build) and Phase 19 (Dashboard redesign) — both self-contained.

- Sprint 4: Phase 18 (Page Templates) — involves both repos, coordinate frontend and backend work together.

- Sprint 5+: Phase 21 (AI Config Interface) — large item, begin only when prompt quality is stable and audit log data exists.

# 6. Carry-Over Items from Current Development

The following items are incomplete from prior phases and should be resolved before or alongside the Tier 1 roadmap work. They are not new roadmap phases — they are finishing the current baseline.

| Item | Phase | Priority | Notes |
| --- | --- | --- | --- |
| FAQ which-field step (question / answer / both) | Phase 8 | High | Prompt ready to run. Scope to faqs.ts only. |
| Defensive error catch in apir-tayo agent proxy | Phase 8 | Medium | Safety net for unknown error shapes from payload-poc. |
| URL field extraction (natural-language phrasing) | Phase 11 | Low | Deprioritized post-demo. Prompt ready in handoff §7. |
| On-demand ISR revalidation (revalidateTag webhook) | Portal | Medium | Clients expect instant changes, not 60s ISR delay. |
| AGENT_EMAIL role restrictions in Payload | Portal | Medium | Service account has broader access than needed. |
| Remove dead POST handler in session/route.ts | Portal | Low | DELETE handler still live for logout. Do not remove file. |
| Delete diagnostic console.log in executeCreate() | Phase 9 | Low | Added for debugging, not yet removed. |

# 7. Known Architectural Gaps

The following are known limitations in the current architecture that are acceptable for the POC phase but will need resolution before the platform is used for more than one or two production clients.

- No type safety at the API boundary. fetchFromPayload uses a type assertion. The fix is to run pnpm generate:types in payload-poc and sync the generated types to apir-tayo. Low risk while there is only one frontend, higher risk as more frontends are added.

- CI/CD pipeline does not inject Payload env vars. The Hostinger VPS pipeline is missing Payload env vars in the build step. Lower priority while Vercel is the active deploy path. Will become blocking if the project ever moves off Vercel.

- PAYLOAD_TENANT_SLUG in CLAUDE.md is unused. References a variable the code does not use. Minor cleanup item.

Payload CMS Future Roadmap · High6 Inc · v1.0 · June 27, 2026 · Internal Draft